## Slide 1
INTERNAL BRIEFING
Brannock Refinery Account Recovery Briefing
Sales · Elena · April 14, 2026

## Slide 2
Where the Brannock Account Stands Today
3
Units replaced with Rev C
on site April 9
2
Process lines taken offline
back in service April 10
$38.4K
Service agreement renewal
due May 31 — at risk
$44.8K
Crude unit 2 expansion
16 units, on hold
Technical problem contained; the relationship is not yet repaired
Brannock's operations director expects a written account from us this week
Renewal and expansion conversations paused until he has it
Notes: Here is where we are as of this morning. The three XT-9 units that were failing at Brannock were replaced with Rev C hardware on April 9, and both of the process lines Brannock took offline as a precaution were back in service by April 10. So the immediate technical problem is contained. What is not fixed is the relationship. Their operations director had to call us to find out what was going on, and that is the part he is angry about. We have a $38,400 service agreement renewing on May 31 and a 16-unit expansion for their crude unit 2 worth $44,800 that was due to close at the end of April. Both are at risk, and neither conversation restarts until he has a written account from us.

## Slide 3
01
What Happened
Three tickets over three weeks, and a phone call we should have made first

## Slide 4
Ticket History: March 18 to April 8
Feb
Three XT-9 units shipped All Rev B
Mar 18
Ticket 1 — BRN-0042 Intermittent analog output dropout; recalibrated, closed
Mar 31
Ticket 2 — BRN-0067 Same symptom, second unit; logs flagged to engineering
Apr 8
Ticket 3 — BRN-0091 Third unit, opened before the call came in
Apr 8
Operations director calls Two lines offline; on-site visit demanded by Thursday
Apr 8
Priority-one escalation Three tickets merged into one record
Apr 9
Marcus on site Rev C swap and site temperature survey
Notes: The failure played out over three weeks. Brannock's first ticket came in on March 18 for unit BRN-0042, intermittent dropout on the analog output. Theo's team walked them through a recalibration, Brannock reported it resolved, and the ticket was closed. On March 31 a second unit, BRN-0067, reported the same symptom. Theo pulled the logs from both and flagged them to Marcus. On April 8, Brannock opened a third ticket for BRN-0091, and later that morning their operations director called me directly to say two process lines were down and he wanted someone on site by Thursday. We merged the three tickets into a single priority-one escalation that day, and Marcus was on site the next.

## Slide 5
Root Cause: Rev B Analog Output Drift
What failed
All three Brannock units are XT-9 Rev B
Dropouts begin above about 58°C ambient
Rev B is rated to 60°C, so within spec on paper
Why
Thermal sensitivity in the analog output stage
The rated range turned out to be too generous
Rev C tightened the effective thermal range
The fix
A component change on the output stage
Cannot be corrected in firmware
Rev C hardware swap is the remedy for Brannock
Notes: The logs from the first two units show dropouts starting at roughly the same ambient temperature, a little above 58 degrees Celsius. All three Brannock units are Rev B. Rev B has a known thermal sensitivity in the analog output stage, and it is the reason Rev C exists. Marcus's position, which I agree with, is that we did not knowingly ship defective units: Rev B is rated to 60 degrees and these were running at 58. The honest problem is that the rating was too generous, which field data has since shown us. For Brannock the remedy is a component change on the output stage, and that means replacing the hardware. It is not something we can correct remotely in firmware.

## Slide 6
Where We Got It Wrong
Treated the March 18 ticket as a one-off; recalibration masked the symptom
The March 31 logs sat for a week without full analysis
Nobody connected Brannock to the Rev B drift already seen at other accounts
Sales had no visibility: Jamal was discussing renewal with procurement, unaware
The customer escalated to us before we escalated to them
21 days
From Brannock's first ticket to our first call to them about the underlying problem.
Notes: I want to be direct about this, because the recovery depends on us being honest with ourselves before we are honest with Brannock. We handled the first ticket as a routine recalibration. When the second came in with the same symptom, the logs were flagged to engineering but sat for a week without a full analysis; Marcus has said plainly that is on him. We already knew Rev B units were drifting in hot environments at two other accounts, and nobody checked which customers had Rev B hardware in hot locations. And Jamal was talking to Brannock's procurement lead about renewal the week before, with no idea any of this was happening. Twenty-one days passed between their first ticket and our first real call to them. That is the failure.

## Slide 7
02
Recovery So Far
The site visit, what it found, and where we stand contractually

## Slide 8
The April 9 Site Visit
Replacement
BRN-0042, BRN-0067, BRN-0091 swapped to Rev C
Units pulled from inventory by Devon the day before
Removed Rev B units returned for teardown
Verification
24 hours of monitored operation before restart
Both lines back in service April 10
No dropouts since restart
Site survey
Ambient measured at every sensor location
Range 54–63°C across the day
Two locations exceed 60°C at afternoon peak
Notes: Marcus flew out on Thursday, April 9, with three Rev C units Devon had pulled from inventory the afternoon before. He replaced BRN-0042, BRN-0067 and BRN-0091, and the removed Rev B units are back with us for teardown. Brannock ran the lines under monitoring for twenty-four hours before restarting, and both were back in service on April 10 with no dropouts since. The part of the visit that matters most for what comes next is the site survey. Marcus measured ambient temperature at every sensor location through the day. The range was 54 to 63 degrees, and two of the three locations go above 60 degrees at the afternoon peak, which is higher than Brannock had told us.

## Slide 9
What the Site Survey Changes
Two of three locations regularly run above 55°C
Rev C fixes the drift, but those locations sit at the edge of any XT-9's comfortable range
Options: relocate or shield the two sensors, or specify a higher-temperature sensor
Marcus's recommendation on fit due April 21
Replacing the units and seeing the problem return would end the account
63°C
Peak ambient measured at a Brannock sensor location, above the XT-9's 60°C rating.
Notes: The survey changes the conversation. Two of the three locations regularly run above 55 degrees, and one peaks at 63. Rev C resolves the drift we saw in Rev B, but Marcus's concern is that those two locations are at the edge of where any XT-9 should be operating, and he does not want to replace the units and have the same complaint return in August. The options are to relocate or heat-shield the two sensors, which Brannock may or may not be able to do on a running line, or to talk honestly about whether the XT-9 is the right sensor for those positions at all. Marcus will give me a recommendation by April 21, and I will not take a position with Brannock before then.

## Slide 10
Contract and Liability Position
What the contract says
Consequential damages excluded
Liability capped at fees paid in the prior 12 months
Lost production on the two lines not recoverable from us
How we handle it
Nothing written goes to Brannock without Callum's review
Describe the fix, not fault
No commitments on the renewal until the written account is delivered
Goodwill offer
One quarter of service fees waived: $9,600
Two spare Rev C units held on site at no charge
Pending Renata's approval
Notes: Callum reviewed the Brannock agreement after the escalation. It excludes consequential damages and caps our liability at fees paid in the previous twelve months, so the production lost while the two lines were down is not something Brannock can recover from us under the contract. That does not mean we lean on it. The contract protects us; it does not win the account back. Everything written that goes to Brannock goes through Callum first, and it describes what we found and what we fixed without language that assigns fault. What I want to offer is goodwill: one quarter of service fees waived, which is $9,600, and two spare Rev C units kept on site at no charge. Renata has to approve the credit.

## Slide 11
03
Recovery Plan
The next 30 days, and what I need from each team

## Slide 12
Recovery Plan: The Next 30 Days
Apr 16
Written incident account To the operations director, reviewed by Callum
Apr 21
Fit recommendation Marcus, on the two hot locations
Apr 24
Joint call with Brannock Operations and procurement together
Apr 28
Commercial conversations resume Jamal leads renewal and expansion
May 8
30-day data review Output logs from all three Rev C units
May 31
Service agreement renewal $38,400
Notes: The written account goes to Brannock's operations director on April 16, after Callum has reviewed it. It covers what failed, why, what we replaced, and what we are changing in how we handle repeat tickets. Marcus's fit recommendation comes on April 21, and on April 24 I want a single call with both Brannock's operations team and their procurement lead, because part of how this went wrong is that those two groups do not talk to each other, and we let that keep us in the dark. Jamal resumes the renewal and expansion conversations on April 28, not before. We review thirty days of output data from the new units on May 8, ahead of the May 31 renewal.

## Slide 13
What We Need From Other Teams
Engineering — Marcus
Apr 21
Fit recommendation for the two hot locations; Rev B teardown findings
Operations — Devon
Apr 17
Two spare Rev C units staged for Brannock; confirm no Rev B stock can ship
Support — Theo
Apr 17
List of Rev B accounts with analog output tickets; 4-hour response on Brannock
Legal — Callum
Apr 15
Review of the written incident account and the goodwill offer wording
Finance — Renata
Apr 16
Approval of the $9,600 service credit
Sales — Jamal
Apr 28
Renewal and expansion conversations, only after the joint call
Notes: This is the part of the briefing I most need people to act on. Marcus owns the fit recommendation and the teardown of the three Rev B units. Devon needs two spare Rev C units staged for Brannock by Thursday and a confirmation that no Rev B stock can reach any customer order. Theo is producing the list of Rev B accounts that have opened analog output tickets, and any Brannock ticket gets a four-hour response until further notice. Callum needs to review the written account and the goodwill wording by tomorrow so it can go out on the 16th. Renata's approval of the $9,600 credit is needed by the same date. Jamal stays off the commercial conversation until after the joint call.

## Slide 14
Other Accounts Running Rev B Units Hot
338
Rev B units shipped
per manifest cross-check
19
Accounts with Rev B hardware
5
Accounts with sites above 50°C
2
Of those, with prior analog output tickets
Theo and Marcus cross-referenced the shipping manifest against the revision log
The two accounts with prior tickets get a call from us this week, not a ticket reply
Rev C swaps offered to all five hot-site accounts before summer temperatures
Notes: Brannock is the account that escalated, not the only one exposed. Theo and Marcus finished cross-referencing the shipping manifest against the hardware revision log: 338 Rev B units went out, across nineteen accounts. Five of those accounts have installations we believe run above 50 degrees, and two of the five have already opened tickets about the analog output. I am not going to let either of those two become the next Brannock. Jamal and I will call both of them this week, before they call us, and we will offer Rev C swaps to all five hot-site accounts before summer, when ambient temperatures in these plants are at their highest. Devon is sizing how many Rev C units that takes.